## Slide 1: ISO 27001 Roadmap for Non-Tech Leaders
Full 12-Phase Guide for Project Managers & Middle Management

## Slide 2: What You Get
Full 12-phase roadmap to ISO 27001 certification
Pitfalls and risks to avoid at each step
Biases that undermine decisions and how to prevent them
Clear executive framing to gain top-level support
Tools and tips to stay certified beyond the audit

## Slide 3: Why ISO 27001 Matters
Win RFPs and attract high-trust clients
Prove cyber maturity to partners and regulators
Reduce legal, operational, and reputational risk
Align teams around secure, disciplined processes

## Slide 4: Phase 1: Leadership Buy-In
Goal: Build the case and secure resources
Actions:
  Develop business case
  Define scope and objectives
  Assess current maturity (CMMI)
Pitfalls: Lack of sponsor commitment, vague ownership
Bias: Optimism Bias — assuming readiness

## Slide 5: Phase 2: Scope, Boundaries & Policy
Goal: Set the ISMS boundaries and high-level policy
Actions:
  Define physical, organisational, and IT/OT/Cyber scope
  Build Statement of Applicability (SoA)
  Draft preliminary policy
Pitfalls: Scope creep, lack of clarity
Bias: Status Quo Bias — avoiding necessary changes

## Slide 6: Phase 3: Requirements Analysis
Goal: Understand what's needed to succeed
Actions:
  Identify assets, stakeholders, obligations
  Assess legal and operational requirements
Pitfalls: Ignoring readiness gaps in non-IT teams
Bias: Groupthink — failing to surface dissent

## Slide 7: Phase 4: Risk Assessment & Treatment
Goal: Identify threats, gaps, and responses
Actions:
  Use risk methodology (ISO 27005)
  Run gap assessment and risk assessment
  Build risk register and treatment plan
Pitfalls: Superficial risk mapping, unclear mitigation
Bias: Availability Bias — reacting to what's recent

## Slide 8: Phase 5: Executive Review & Approval
Goal: Secure go/no-go to move to implementation
Actions:
  Present status, findings, and readiness
  Reconfirm scope, budget, and SoA
Pitfalls: Misaligned leadership expectations
Bias: Sunk Cost Fallacy — pushing forward unnecessarily

## Slide 9: Phase 6: Design & Project Planning
Goal: Translate plans into execution-ready design
Actions:
  Choose methodology (agile, waterfall)
  Build implementation plan
  Reuse past deliverables/the existing
Pitfalls: Overplanning without action
Bias: Overconfidence Bias — assuming no need to adapt

## Slide 10: Phase 7: Implementation Execution
Goal: Build and operationalize the ISMS
Actions:
  Implement controls, processes, policies
  Train and involve staff
  Align with existing business processes
Pitfalls: Gaps between documentation and reality
Bias: Proximity Bias — only fixing visible issues

## Slide 11: Phase 8: Internal Audit
Goal: Identify and fix problems before the real audit
Actions:
  Conduct systematic internal audit
  Track and close non-conformities
Pitfalls: Biased auditors, checklist-only approach
Bias: Self-serving Bias — overstating success

## Slide 12: Phase 9: Management Review
Goal: Ensure ISMS is working and improving
Actions:
  Conduct formal management review
  Align with audit, training, and incident results
Pitfalls: Treating it as a checkbox activity
Bias: Recency Bias — ignoring long-term trends

## Slide 13: Phase 10: Pre-Assessment Audit (Optional)
Goal: Dry run before the formal audit
Actions:
  Simulate certification audit
  Resolve remaining issues
Pitfalls: False confidence from passing internal pre-check

## Slide 14: Phase 11: Certification Audit
Goal: Earn ISO 27001 Certification
Actions:
  Undergo Stage 1 & Stage 2 audits
  Respond to auditor findings
Pitfalls: Performing for the audit vs. real operational maturity

## Slide 15: Phase 12: Surveillance & Recertification
Goal: Maintain and extend your certification
Actions:
  Pass annual surveillance audits
  Prepare for 3-year recertification
Pitfalls: Complacency and lack of continuous improvement

## Slide 16: Ready to Lead Your ISO 27001 Journey?
This roadmap gives you:
  A plan you can act on
  A framework to get leadership on board
  Tools to avoid common traps
Use this deck to kickstart or reboot your ISO project with clarity and confidence.

## Slide 17: Get ISO 27001 Certified with Confidence
ISO 27001 is no longer optional in a world of evolving cyber threats.
Invero27 helps you certify efficiently and confidently:
  Cross-industry expertise: IT & OT | Private & Public
  Aligned with your goals, culture, and sector realities
  Full project lifecycle: Gap → Implement → Certify
  Expertise across standards: ISO 27001 · IEC 62443 · GDPR · NIS2 · DORA
What Clients Say:
  “Their insight into GDPR and compliance was sharp and actionable.”
  “Invero27 united 60+ specialists and led us to success.”
  “Their approach gave us confidence throughout the project.”
Schedule Your Introductory Call Today
Download the Free Roadmap – Your First Step Toward Certification

## Slide 18: Contact us:
If you have any questions, feedback, or need assistance, please feel free to reach out to us via email.
info@invero27.com
Get ISO 27001 Certified
With Confidence