## Slide 1: Multi-Generation Project Planning (MGPP)

## Slide 2: Lean Six Sigma DMAIC Improvement Process Road Map
Identify Problem
Validate Problem Statement
Gather Voice of the Customer & Business
Develop CCRs & CBRs
Validate Goal Statement
Validate Business Case
Validate Project Scope
Select and Launch Team
Develop Project Schedule
Complete Define Tollgate
Improve
Project Charter
Project Selection Tools
PIP Management Process
Value Stream Map
Various Financial Analysis
Effective Meeting Skills
Stakeholder Analysis
Communication Plan
SIPOC Map
High-Level Process Map
Project Management Tools
VOC and Kano Analysis
RACI and Quad Charts
Tools
Activities
Control
Measure
Define
Analyze
Measure
Define
Analyze
Improve
Control

## Slide 3: Learning Objectives
Apply Multi-Generation Project Planning to a LSS project
Apply the Scoping Bulls-eye to a LSS project

## Slide 4: Imagine This…
Can you envision any of these scenarios applying to you?
  The scope of your Project Charter is too big (“boiling the ocean”, “solving world hunger”, etc.).
  During the course of the project, many good ideas are surfaced, but implementing them would result in schedule delays.
  Part of the solution generated would require a capital investment the organization is not ready to make.
  A few root causes have been identified which need to be addressed; however, there are many other “smaller” things that could also be done to improve the process…they’ll just take time and won’t necessarily require a Black Belt led team.
  An immediate need to “stop the bleeding” – implement a quick fix to generate benefits now!
  A number of replication opportunities are identified – similar applications to other processes; similar processes in other areas of the organization; etc.

## Slide 5: What Is a Multi-Generation Project Plan?
A vehicle to help focus the design team’s energies on a manageable project that can be completed relatively quickly.
Since the future has been considered, the team will not make decisions that are incompatible with future generations.
As the team’s work progresses, new ideas can be added to future generations of the process instead of increasing the development time for the first generation process.
  Helps manage “scope creep.”
The organization can be working on new technologies that are needed for future generations while the first generation process is being implemented and benefits realized.

## Slide 6: Multi-Generation Project Plan(MGPP)
Series of releases; each release characterized by distinct combinations of features or level of performance. The goal of that generation.
Vision
Process Generations
Platforms and Technology
Multi-Generation Project Plan (MGPP)
The overall goal or problem statement for that generation. What is to be accomplished? Why? Can also be metrics with targets!!
Ability to execute the MGPP with current technology or the identification of needed technological developments for each generation. What is required from a technology standpoint to execute the vision? This could also include special personnel requirements to support the vision!!

## Slide 7: The Multi-Generation Project Plan Will Help
Initially establish a reasonable project scope – one that drives values with a reasonable completion date
Capture good ideas that are surfaced during the project
Proactively identify project replication opportunities for other parts of the organization
Establish the “big picture” – How does this project fit into the overall improvement scheme for the organization
  E.g., this project will streamline the process and reduce the number of errors. The next phase will be to implement an automated information system.
Communicate with stakeholders
  “We’re focusing on this part of the process with this project, but recommend a follow-on project to address other parts of the process”.

## Slide 8: Exercise: Multi-Generation Project Plan
Objective
Start the MGPP for a project.
Instructions
Develop a Multi-Generation Project Plan for a project (use the template on the next slide).

## Slide 9
Generation 3
Generation 1
Platforms /
Technology
Generation 2
Process Generation
Vision
Multi-Generation Project Plan (MGPP)

## Slide 10: Define the Project Scope
Once the first generation has been described, it is often useful to further define what is within the scope of the first generation project.
The In-and-Out-of-Scope Tool can be useful.
Approach:
Individually brainstorm elements of the project (both in and out of scope)
  Write on sticky notes
Draw a circle on a flip chart to indicate the project boundaries
Place the notes either inside or outside the circle’s boundaries to show whether you think the element is within the team’s scope or not
Discuss and agree as a team
In-and-Out-of-Scope Tool
Engineering
All Remaining
Customers
Services
N, O, P, Q
Admin
Admin
Customer
A
Customers
X&Y
Team
Site A
IT
Stakeholders
Sites
B&C
Service
M
Site E

## Slide 11: Takeaways
You should be able to:
Use the Multi-generation Project Plan to divide large projects into manageable phases.
Use the scoping bulls-eye with a team to determine what is in and out of scope on a project.