## Slide 1: Roadmap - Define

## Slide 2: Lean Six Sigma DMAIC Improvement Process Road Map
Value Stream Map for Deeper Understanding and Focus
Identify Key Input, Process and Output Metrics
Develop Operational Definitions
Develop Data Collection Plan
Validate Measurement System
Collect Baseline Data
Determine Process Capability
Complete Measure Tollgate
Project Charter
Project Selection Tools
PIP Management Process
Value Stream Map
Various Financial Analysis
Effective Meeting Skills
Stakeholder Analysis
Communication Plan
SIPOC Map
High-Level Process Map
Project Management Tools
VOC and Kano Analysis
RACI and Quad Charts
Identify Problem
Validate Problem Statement
Gather Voice of the Customer & Business
Develop CCR’s & CBR’s
Validate Goal Statement
Validate Business Case
Validate Project Scope
Select and Launch Team
Develop Project Schedule
Complete Define Tollgate
Tools
Activities
Measure
Define
Analyze
Improve
Control

## Slide 3: Define – Roadmap
Identify Problem – Through the Project Selection process, Organization Leadership identifies an area of opportunity
Complete Charter – Project Sponsor leads an effort to complete the Project Charter. A Belt is assigned and a Project Team launched

## Slide 4: Define – Roadmap (Cont.)
In Validation of Project Charter (validate or develop the following elements):
  SIPOC Map – A basic tool for project/process scope definition
  Process Map – Complete a high-level process map for the process undergoing analysis (includes Non-Value Added analysis)
  Value Stream Map – Complete a Value Stream map for the same process to allow deeper analysis
  Gather Voice of the Customer and Voice of the Business – Gather the fundamental process performance requirements/needs (Quality, Speed, Cost) from our Customers and Process Owner
  Develop CCRs and CBRs – Finalize and prioritize Critical Customer (CCRs) and Business (CBRs) Requirements (the process Ys)
Finalize Project Focus – Modify Project Charter to incorporate information during Project Charter validation
Complete Define Tollgate Review